## Slide 1
Project Status & Maturity
What's Built vs. What's Missing
BACKEND (Phase 1) - 90% Complete ✅
✅ FastAPI backend with full CRUD operations
✅ SQLite database schema (sessions, worlds, characters)
✅ Chroma RAG with 10,000+ literary passages
✅ 5 specialized Claude agents (Character, Architect, Evaluator, Consistency, Keyword)
✅ APScheduler for daily case generation (00:00 UTC)
✅ Interrogation loop with stress mechanics (0-100 scale)
✅ Accusation evaluation with reasoning
✅ Streaming API + retry/fallback logic
✅ 9 JSON data sources (victims, personas, motives, locations, methods, clues)
KNOWN ISSUES 🔴
Critical: Interrogation bug—different questions return identical responses (Claude API caching interference). Frontend not started. No load testing.

## Slide 2
Architecture Assessment
Strengths & Weaknesses
STRENGTHS
✓ Clean 3-tier separation
✓ RAG prevents hallucination
✓ Stress mechanics = emergent gameplay
✓ Cost-optimized (Haiku $0.03/game)
✓ Async-first backend
✓ Fallback system for API failures
WEAKNESSES
✗ SQLite scalability ceiling (~500 concurrent)
✗ Chroma embedded in app (not distributed)
✗ No caching layer (Redis/memcached missing)
✗ Message hashing causes response duplication
✗ No rate limiting per user
✗ WAL mode limits concurrent reads
Verdict: Clean design, but needs caching & distributed DB for 10K+ players

## Slide 3
Game Design Analysis
Core Loop & Balance
THE CORE LOOP (Brilliant)
1. Player asks question → Suspect responds in-character
2. Stress increases (aggressive questions + evidence relevance)
3. Higher stress = more honest answers (mechanics-driven)
4. Player gathers 4+ clues → Makes accusation
5. Evaluator judges quality + correctness
WHY IT WORKS
✓ Emergent storytelling
✓ Fair (killer predetermined)
✓ High replayability
✓ No authoring overhead
BALANCE ISSUES
✗ No difficulty settings
✗ Clue distribution untested
✗ Fairness metrics missing
✗ Evidence weighting unclear

## Slide 4
Implementation Quality
Code & Testing Assessment
CODE ORGANIZATION ✅
✓ Modular agents/ directory
✓ Type hints (Pydantic)
✓ Retry + fallback logic
✓ Well-separated concerns
TESTING GAPS 🔴
✗ No unit tests
✗ Manual debug only
✗ No load testing
✗ No case quality metrics
VERDICT: Production-ready backend, but needs test suite before 200+ concurrent players

## Slide 5
LLM Agent Design
Character, Architect, Evaluator
CHARACTER AGENT (Interrogation)
Input: Personality + world facts + history + question + stress level
Output: 2-3 sentence response
Cost: $0.03 per game
Quality Depends On: Prompt engineering + RAG quality ✓
ARCHITECT AGENT (World Generation)
Generates: Victim, 3 suspects, 6-8 clues, 5-7 locations, timeline
Time: ~2 minutes per world
Cost Optimization Needed: Uses Opus; could switch to Haiku with better prompts 🔴
Quality Unknown: % of generated worlds that are solvable?
EVALUATOR AGENT (Accusation)
Judges: Correctness + interrogation quality + evidence gathered
Output: Guilty/Innocent + closing argument with reasoning
Advantage: Transparent (not a black box)
Issue: Consistency agent coverage unknown

## Slide 6
RAG System Analysis
Two Collections Strategy
WORLD FACTS
• 50-100 embeddings/case
• Retrieved by suspect + question
• Prevents generic responses
• Example: "Fenn" + "timeline" → facts about Fenn's movements
✓ Smart design
✗ No deduplication
✗ Passage quality untested
LITERARY PASSAGES
• 10K+ Gutenberg excerpts
• Sherlock Holmes, Agatha Christie
• Triggers "Detective Instinct" hints
• Prevents generic narrative flavor
✓ Cost negligible
✗ Relevance untested
✗ Passage chunking unknown
Verdict: Smart dual-collection strategy, but needs quality assurance metrics

## Slide 7
Cost Model Reality Check
$0.04 Per Game Breakdown
Service | Per-Game | 200 Games/mo | Notes
Claude Haiku | $0.03 | $6 | 15K input + 3K output tokens
Claude Opus (gen) | $0.001 | $0.20 | Amortized (1 world/30 games)
ElevenLabs TTS | $0.01 | $20 | 20 responses × 150 chars
Vercel (frontend) | — | $20 | Pro plan for serverless
Backend hosting | — | $5-10 | Self-hosted VPS or Heroku
Meshy.ai | Free | — | 200 credits/month (free tier)
TOTAL | $0.04 | $51-56/mo | ✅ Checks out
SCALING RISK
1,000 players/mo: ~$255/mo | 10,000 players/mo: ~$2,550/mo (LLM cost dominates)
Mitigation: Implement prompt caching (90% cost reduction)

## Slide 8
Competitive Positioning
vs. Traditional, AI, & Procedural Games
vs. Traditional Detective Games (Ace Attorney, LA Noire)
✓ Infinite replay (procedural > hand-authored) | ✓ Lower cost | ✓ Daily fresh content | ✗ Less cinematic | ✗ Shorter sessions
vs. Other AI Games (AI Dungeon, Inworld)
✓ RAG prevents hallucination | ✓ Genre-specific (not generic) | ✓ Fair mechanics | ✗ No multiplayer | ✗ No progression
vs. Procedural Games (Spelunky, Hades)
✓ Narrative depth (procedurals are mechanical) | ✗ Shorter replayability (10-20 hrs vs. 100+) | ✗ No skill progression
MARKET GAP
Procedural narrative games are rare. Most AI games are unstructured sandboxes. CaseBreaker fills a specific, underserved niche.

## Slide 9
Critical Issues Blocking Release
Must-Fix vs. Should-Fix
PRIORITY 1 (MUST FIX)
1. Interrogation Response Consistency Bug
Different questions return identical responses. Likely causes: Claude API prompt caching, message formatting, stress level injection.
Fix: Add unique message IDs, force no-cache headers, log raw API requests.
2. Case Generation Quality Gates
No metrics on solvability, fairness, or coherence of generated worlds.
Fix: Test 30-50 cases, measure solvability manually.
PRIORITY 2 (SHOULD FIX)
3. Frontend missing—game unplayable without UI
4. No load testing—don't know if it works at 200 concurrent sessions
5. No analytics—can't measure engagement or difficulty distribution

## Slide 10
Roadmap & Realistic Timeline
Original vs. Actual Estimates
Phase | Scope | Claimed | Realistic
Phase 1 | Backend Core | ~90% done | ✅ 1 week (bug fix + testing)
Phase 2 | Frontend (8 screens) | 2 weeks | 🔴 3-4 weeks (underestimated)
Phase 3 | Voice + 3D Avatar | 2-3 weeks | 🔴 4-6 weeks (complex pipeline)
Phase 4 | Polish + Deploy | 1 week | ✅ 1 week (if prior phases done)
TOTAL | — | 5-6 weeks | 8-10 weeks to release
KEY RISKS
• Frontend complexity exceeds timeline (most common blocker)
• 3D avatar rendering requires experienced Three.js engineer
• Lip-sync via viseme mapping is non-trivial
• Load testing could reveal unforeseen scalability issues

## Slide 11
Business Potential
Market Size & Revenue Model
UNIT ECONOMICS
• Cost per game: $0.04
• Breakeven price: $0.10
• Margin at $5 sub: 60%+
• Comparable: Wordle (free), Ace Attorney ($15-30)
MARKET SIZE
• Total addressable: ~10M
• Year 1 realistic: 10K-100K
• At 50K/mo ($5 sub): $250K/mo
IP EXTENSIONS
✓ Licensed templates (noir, sci-fi, historical, fantasy) = differentiation
✓ Competitive leaderboards = viral/social hooks
✓ Educational version (teach logic) = B2B channel
✓ Mobile port = platform expansion
✓ Multiplayer modes = engagement hooks

## Slide 12
Final Verdict
What You've Built
WHAT YOU'VE BUILT
A technically sound, innovative game concept with a production-ready backend. Clean architecture, cost-efficient ($0.04/game), and genuinely fun mechanics.
WHAT'S MISSING
Frontend, 3D avatars, voice synthesis, bug fixes, load testing. The interrogation consistency bug is the only blocker to playability.
TIME TO MVP: 4-6 weeks (experienced frontend engineer + 3D artist)
MARKET POTENTIAL: HIGH. Procedural narrative games are underexplored. This could launch a genre.